* Is a deliverable-oriented grouping of project elements
* Defines the scope of the project
* Clarifies the work and communicates project scope to all stakeholders
* Contains 100% of the work defined by the scope
* Captures internal, external, and interim deliverables in terms of work to be completed, including project management
* Is constructed so that each level of decomposition contains 100% of the work in the parent level
* Contains work packages that clearly support the identification of the tasks that must be performed in order to deliver the work package
* Provides a graphical, textual, or tabular breakdown of the project scope
* Contains elements that are defined using nouns and adjectives—not verbs
* Arranges all major and minor deliverables in a hierarchical structure
* Employs a coding scheme for each element that clearly identifies its hierarchical nature when viewed in any format such as a chart or outline
* Has at least two levels with at least one level of decomposition
* Is created by those who will be performing the work
* Is constructed with technical input from knowledgeable subject matter experts [SMEs] and other project stakeholders, such as financial and business managers
* Iteratively evolves along with the progressive elaboration of project scope, up to the point the scope has been baselined
* Is updated in accordance with project change control, thereby allowing for continual improvement, after the project scope has been baselined.

• Представляет собой группировку элементов проекта, ориентированную на конечный результат

• Определяет масштаб проекта

• Разъясняет работу и доводит масштаб проекта до сведения всех заинтересованных сторон

• Содержит 100% работ, определенных в рамках проекта

• Фиксирует внутренние, внешние и промежуточные результаты с точки зрения выполняемой работы, включая управление проектом

• Построен таким образом, что каждый уровень декомпозиции содержит 100% работы на родительском уровне

• Содержит рабочие пакеты, которые четко поддерживают определение задач, которые необходимо выполнить для реализации рабочего пакета.

• Предоставляет графическую, текстовую или табличную разбивку объема проекта

• Содержит элементы, которые определяются с помощью существительных и прилагательных, а не глаголов

• Упорядочивает все основные и второстепенные результаты в иерархическую структуру

• Использует схему кодирования для каждого элемента, которая четко определяет его иерархическую природу при просмотре в любом формате, таком как диаграмма или схема

• Имеет как минимум два уровня с как минимум одним уровнем декомпозиции

• Создается теми, кто будет выполнять работу

• Разрабатывается при техническом участии компетентных экспертов в данной области [представителей малого и среднего бизнеса] и других заинтересованных сторон проекта, таких как финансовые менеджеры и бизнес-менеджеры

• Итеративно развивается вместе с постепенным уточнением масштабов проекта, пока объем не будет определен в качестве базового.

• Обновляется в соответствии с системой контроля изменений проекта, что позволяет постоянно совершенствоваться после определения базового объема проекта.